Instaprotek Portal

Regression Test Plan

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| 0.1 (draft) | 15 Jul 2026 | Sarah | Initial regression test plan — tailor to Instaprotek before first use |

Contents

1. Purpose & Scope	2

2. Objectives	2

3. Test Approach	2

3.1 When regression runs	2

3.2 Selection & execution	2

4. In Scope / Out of Scope	2

5. Test Environments	2

6. Roles & Responsibilities	3

7. Entry & Exit Criteria	3

7.1 Entry criteria	3

7.2 Exit criteria	3

8. Test Data Requirements	3

9. Defect Management	3

9.1 Severity	3

9.2 Workflow	4

10. Regression Cycle & Schedule	4

11. Risks & Mitigations	4

12. Deliverables	4

13. Release Readiness Sign-off	4

# 1. Purpose & Scope

This plan defines how regression testing is run for the Instaprotek portal. Its goal is to confirm that existing functionality still works after each change — release, hotfix, configuration update, or integration change — so that new work does not break what already shipped.

Scope covers the customer- and admin-facing portal: authentication and access, user and role management, dashboards and navigation, core record workflows, search and filtering, document handling, notifications, reporting, account and profile management, admin settings, integrations, and cross-cutting security, compatibility, and performance checks.

# 2. Objectives

- Verify that previously working portal features continue to work after a change.

- Catch regressions early, before they reach production.

- Provide a repeatable, auditable record of what was tested and the result for each release.

- Give the PM a clear, evidence-based release-readiness signal.

# 3. Test Approach

Regression testing combines a stable core suite with risk-based selection. The full suite lives in the companion tracker (Instaprotek_Regression_Tracker.xlsx); each cycle selects the cases relevant to what changed, plus all critical-path (P1) cases every time.

## 3.1 When regression runs

- Every planned release, before deployment to production.

- Every hotfix or emergency patch (scoped to affected areas plus the P1 smoke set).

- After any significant configuration change or integration update.

## 3.2 Selection & execution

- Always run the P1 critical-path cases (login, access control, core record create/read, key integrations).

- Add P2–P4 cases covering the modules touched by the change.

- Manual execution to start; promote stable, high-value cases to automation over time (see the Automated column in the tracker).

# 4. In Scope / Out of Scope

| In scope | Out of scope (this plan) |
| --- | --- |
| Functional regression of released portal features Role-based access & permissions Cross-browser & responsive checks Basic security & input-validation checks Smoke-level performance sanity | Full performance / load testing Penetration testing Accessibility audit (WCAG) Net-new feature test design (covered by feature test plans) Unit / integration tests owned by engineering |

# 5. Test Environments

| Environment | Purpose | Notes |
| --- | --- | --- |
| QA / Test | Primary regression execution | Latest release candidate deployed |
| Staging / Pre-prod | Final regression + smoke before go-live | Production-like data and configuration |
| Production (post-deploy) | Smoke verification only | Non-destructive checks; no test data creation |

Supported browsers (latest stable): Chrome, Edge, Firefox, Safari.

Form factors: desktop, tablet, and mobile widths (responsive breakpoints).

# 6. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Product Manager (Sarah) | Owns scope and priorities; confirms the change list each cycle; signs off on release readiness |
| QA / Tester | Executes the suite, logs defects, records results in the tracker |
| Engineering | Fixes defects, supports environment and data issues, confirms retests |
| Release Manager | Coordinates deployment gates and go/no-go |

# 7. Entry & Exit Criteria

## 7.1 Entry criteria

- Release candidate deployed to the test environment.

- Smoke test of the critical path passes.

- Test data and role-based test accounts are ready.

- The change list for the release has been confirmed with the PM.

## 7.2 Exit criteria

- All selected P1 and P2 cases have been executed.

- No open Critical or High defects (or each is explicitly accepted and signed off).

- Pass rate meets the agreed target (e.g. ≥ 95% of executed cases).

- Results and defects are recorded in the tracker, and the PM has signed off.

# 8. Test Data Requirements

- Dedicated test accounts for each role (admin, standard user, restricted user).

- Representative records covering common and edge-case data.

- A known reset or rollback path so runs are repeatable.

- No real customer PII in non-production environments.

# 9. Defect Management

Defects are logged in the Defect Log tab of the tracker and linked back to the failing test case. Severity describes impact; priority describes urgency — they are set independently.

## 9.1 Severity

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | Blocks core use; no workaround | Users cannot log in; data loss |
| High | Major function broken; workaround is painful | A record cannot be submitted |
| Medium | Function impaired but usable; workaround exists | Filter returns results in the wrong order |
| Low | Minor or cosmetic | Misaligned label or spacing |

## 9.2 Workflow

- Status flow: Open → In Progress → Fixed - Retest → Closed (or Deferred with PM agreement).

- Every defect records severity, priority, environment, steps to reproduce, and the linked test case ID.

# 10. Regression Cycle & Schedule

A regression cycle is triggered by the events in section 3.1. Each cycle is time-boxed to fit the release schedule; when time is short, coverage is trimmed from the lowest priority upward, but the P1 set is always executed.

- Trigger: release, hotfix, or significant configuration / integration change.

- Owner: QA / tester, with PM confirming scope.

- Record: a dated copy of the tracker per cycle, kept in this folder.

# 11. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Environment or test data not ready | Treat readiness as an entry criterion; prepare and verify before starting |
| Time pressure reduces coverage | Risk-based prioritization; always run the P1 critical-path set |
| Manual steps are slow or flaky | Automate stable, high-value cases incrementally |
| Undocumented changes slip through | PM confirms the change list each cycle before case selection |

# 12. Deliverables

- A completed, dated tracker for each regression cycle.

- The Run Summary (pass rate, defect counts, readiness flag).

- The Defect Log for the cycle.

- A recorded release-readiness sign-off.

# 13. Release Readiness Sign-off

| Name / Role | Decision (Go / No-go) | Date |
| --- | --- | --- |